Microcosm Detailed Build Plan

1. Purpose

Microcosm, short form `mcosm`, is intended to be an Arc-native programmable payment layer for the open internet.

The product is not just a wallet wrapper and not just an automation layer. The actual goal is to provide a policy-governed payment network where:

• users can send funds to recipients using email, Google-linked identity, or agent identity

• recipients can be notified and claim funds without already holding a wallet address

• businesses can configure envelopes that define spending rules, schedules, disbursement windows, and approval controls

• agents can automate payouts, bill pay, recurring transfers, payroll, and treasury actions without receiving unrestricted spending power

• settlement occurs on Arc, using USDC-centered economics and fast finality

The system should eventually support three classes of principals:

• consumer users

• organizations

• agents

And three classes of value movement:

• direct user-to-user payments

• organization-controlled disbursements

• agent-triggered, policy-constrained settlement

2. Product Principles

The system should be built around the following engineering rules:

• API is the canonical backend contract

• all clients, SDKs, CLIs, and agent tools must sit on top of the same domain model

• identities and recipients must be persistent, not ephemeral request-time constructs

• agents must never hold unrestricted payment power

• every payment action must be representable as an intent that passes through policy before settlement

• every settlement action must be observable, replayable, and auditable

• Arc is the primary settlement rail

• Privy is the identity and wallet-provisioning layer

• Postgres is the initial source of truth for persistent product state

3. Current Implementation Status

The repository already contains working foundations for the following:

3.1 Runtime and Configuration

• environment-driven runtime configuration

• Arc runtime configuration

• Privy credential handling

• async API initialization

• runtime validation

• health and readiness checks

Current files of interest:

• `apps/api/src/runtime.ts`

• `apps/api/src/runtime-check.ts`

• `apps/api/src/main.ts`

• `apps/api/src/health.ts`

3.2 Identity and Recipients

• persistent recipient model

• pending-claim recipients for unknown email addresses

• claim flow that upgrades a pending recipient into a claimed user

• Privy-backed wallet provisioning hook during claim

• Postgres repository boundary for users and recipients

Current files of interest:

• `packages/identity/src/index.ts`

• `packages/db/src/postgres.ts`

• `packages/adapters/privy/src/index.ts`

3.3 Payment and Settlement

• envelope evaluation

• intent creation and approval/rejection

• payment creation

• direct Arc settlement planning

• claimable settlement planning for unresolved recipients

• async Arc settlement execution path

Current files of interest:

• `packages/policy-engine/src/index.ts`

• `packages/intents/src/index.ts`

• `packages/payments/src/index.ts`

• `packages/settlement/src/index.ts`

3.4 API Surface

• recipient resolution endpoint

• recipient claim endpoint

• envelope endpoints

• intent endpoints

• payment endpoints

• notifications endpoint

• health and readiness endpoints

Current files of interest:

• `apps/api/src/index.ts`

• `apps/api/src/server.ts`

4. What Is Still Missing

The repository is not yet an actual testnet product until the following are completed:

• a live Postgres runtime with applied schema

• database-backed repositories for all non-identity domains

• Arc contracts for escrow and settlement

• async workers for side effects

• real notification providers

• internal ledger and reconciliation

• SDK package that wraps the HTTP API

• CLI package for developer and operator use

• deployable runtime configuration for a non-mobile environment

5. Recommended Build Sequence

Build in this order:

1. local runtime

2. persistent domain repositories

3. Arc contracts

4. workers

5. notifications

6. SDK

7. CLI

8. deployment and observability

Do not reverse this order.

Why This Order Matters

If SDK or CLI work is built before the backend contracts stabilize, you create two problems:

• duplicated logic and inconsistent behavior

• surface churn that forces client rewrites

If contracts are built before the offchain domain model is stable, you create another problem:

• onchain logic starts compensating for application uncertainty

The backend and persistence model must settle first.

6. Detailed Workstream Plan

6.1 Workstream A: Local Runtime and Bootstrap

Goal

Make the system boot cleanly on a normal developer machine.

Required deliverables

• local Postgres instance

• working `DATABASE_URL`

• applied schema

• successful runtime health check

• API server that boots without degraded health

Existing commands

npm run typecheck

npm test

npm run check:api-runtime

npm run db:apply-schema

npm run start:api

Required next additions

• `npm run dev:api`

• `npm run db:reset`

• `npm run db:seed`

• `npm run check:contracts`

Exit criteria

• `check:api-runtime` returns all checks healthy

• `db:apply-schema` succeeds

• `start:api` starts and stays up

• `GET /healthz` returns 200

• `GET /readyz` returns 200

6.2 Workstream B: Persistent Repositories

Goal

Replace in-memory stores with Postgres-backed repositories.

Current state

Identity has a repository boundary. Envelopes, intents, payments, settlements, notifications, and ledger do not.

Repositories to add

• `EnvelopeRepository`

• `IntentRepository`

• `PaymentRepository`

• `SettlementRepository`

• `NotificationRepository`

• `LedgerRepository`

• `AuditEventRepository`

Rules

• repositories should load domain records, not ad hoc transport objects

• all write paths must be idempotent where possible

• repository behavior must be tested independently from HTTP

• domain services should not depend directly on SQL strings

Required database tables beyond current schema

• `envelopes`

• `intent_events`

• `payments`

• `settlements`

• `notifications`

• `ledger_accounts`

• `ledger_entries`

• `audit_events`

Exit criteria

• no business-critical state remains only in memory

• API server restarts without state loss

• claim flow, payment flow, and envelope flow survive restarts

6.3 Workstream C: Arc Contracts

Goal

Replace simulated or offchain-only claim and routing behavior with actual onchain settlement primitives.

Contracts to build

#### SettlementRouter

Responsibilities:

• standard direct Arc USDC settlement

• canonical payment events

• source and destination normalization

#### ClaimEscrow

Responsibilities:

• hold funds for unresolved recipients

• associate funds with claim records

• release funds upon valid claim completion

#### TreasuryVault

Responsibilities:

• organization-held payment funds

• controlled disbursement source for envelopes and scheduled payments

What should remain offchain

• email and Google identity mapping

• recipient resolution

• policy evaluation

• approval workflows

• scheduling

• notification delivery

• ledger bookkeeping

Testing required

• unit tests

• Foundry integration tests

• Arc testnet deployment smoke tests

Exit criteria

• direct payments settle through deployed contracts

• claimable email payments settle through escrow

• contract addresses are tracked in runtime config

6.4 Workstream D: Workers

Goal

Move side effects and retries out of synchronous API handlers.

Workers to build

#### Settlement Worker

• picks up authorized payments

• submits Arc transactions

• tracks submission and finality

• updates settlement records

#### Notification Worker

• sends email, XMTP, and webhook notifications

• retries transient failures

• records delivery status

#### Scheduler Worker

• evaluates recurring envelopes

• emits due intents

• triggers policy evaluation

#### Reconciliation Worker

• compares internal settlement state to chain state

• repairs stale or partial records

• emits audit events

Exit criteria

• API handlers stop doing long-running side effects

• retries are centralized

• settlement and notification flows are replayable

6.5 Workstream E: Notifications and Communications

Goal

Turn payment state transitions into user-visible communication.

Channels

• email

• XMTP

• webhooks

Event types

• recipient invited

• claim available

• claim completed

• payment created

• payment settled

• payment failed

• envelope evaluation failed

• recurring run completed

Components to build

• email adapter

• XMTP adapter

• webhook signer and retry handler

• notification templates

• delivery logs

Exit criteria

• each payment state transition emits a persistent notification record

• delivery status is observable

• failures are retryable

6.6 Workstream F: Ledger and Audit

Goal

Add a canonical internal financial record separate from chain state.

Why it matters

Onchain transfers alone are not enough to model:

• pending claims

• held liabilities

• internal treasury balances

• failed disbursement retries

• business reporting

• reconciliation

Ledger model

#### Accounts

• user receivable

• org treasury

• claim escrow liability

• settlement in flight

• fees

#### Entries

• debit

• credit

• reference type

• reference id

• timestamp

Audit model

Every meaningful action should emit an audit event:

• recipient resolved

• recipient claimed

• envelope created

• envelope updated

• intent created

• intent approved

• payment created

• payment submitted

• payment settled

• notification sent

Exit criteria

• all payment state transitions map to ledger state

• all critical mutations emit audit events

6.7 Workstream G: SDK

Goal

Expose a clean TypeScript surface for external developers.

Package

• `packages/sdk`

SDK principles

• typed request and response models

• API-first implementation

• auth and idempotency built in

• low-friction developer ergonomics

SDK modules

• `client.health`

• `client.identity`

• `client.recipients`

• `client.envelopes`

• `client.intents`

• `client.payments`

• `client.settlements`

• `client.notifications`

Example desired usage

const client = createMicrocosmClient({

baseUrl: "http://localhost:3000",

apiKey: process.env.MCOSM_API_KEY

});

const recipient = await client.recipients.resolve({

email: "alice@gmail.com"

});

const payment = await client.payments.create({

intentId: "intent_123",

amount: "100.00",

asset: "USDC",

recipientId: recipient.id

});

Exit criteria

• SDK wraps all public API endpoints

• SDK errors are typed

• example integrations compile and run

6.8 Workstream H: CLI

Goal

Provide a developer and operator command surface built on top of the SDK.

Package

• `packages/cli`

Commands to build

• `mcosm health`

• `mcosm db apply-schema`

• `mcosm recipient resolve --email`

• `mcosm recipient claim --recipient-id`

• `mcosm envelope create --file`

• `mcosm envelope evaluate --id --file`

• `mcosm payment create --file`

• `mcosm payment execute --id`

• `mcosm payment status --id`

• `mcosm notifications list`

• `mcosm settlement replay --payment-id`

Rules

• CLI should use the SDK

• CLI should not duplicate core business logic

• CLI should support machine-readable JSON output

Exit criteria

• local development and admin flows can be exercised without hand-rolled curl commands

6.9 Workstream I: REST API

Goal

Turn the current low-level handlers into a real stable API surface.

Domains

• health

• recipients

• envelopes

• intents

• payments

• notifications

• settlements

• ledger

Required improvements

• request validation

• response contracts

• idempotency support

• auth

• rate limits

• tenant and organization scoping

• pagination

• error model

Example endpoints

• `GET /health`

• `GET /healthz`

• `GET /readyz`

• `POST /recipients/resolve`

• `GET /recipients/:id`

• `POST /recipients/:id/claim`

• `POST /envelopes`

• `GET /envelopes`

• `POST /intents`

• `GET /intents/:id`

• `POST /payments`

• `GET /payments/:id`

• `POST /payments/:id/execute`

• `POST /payments/:id/execute-async`

• `POST /payments/:id/claim`

• `GET /notifications`

Exit criteria

• OpenAPI-specifiable backend

• stable developer-facing contract

7. Package-by-Package Plan

apps/api

Should contain:

• runtime config

• startup entrypoint

• HTTP transport

• health/readiness

• request validation

• auth

apps/worker

Should contain:

• settlement worker

• notification worker

• scheduler worker

• reconciliation worker

packages/config

Should contain:

• environment parsing

• runtime defaults

• contract addresses

• venue enablement

packages/db

Should contain:

• schema

• migrations

• query helpers

• repositories

• transactional helpers

packages/identity

Should contain:

• user model

• recipient model

• claim logic

• wallet provisioning orchestration

packages/envelopes

Should contain:

• envelope CRUD

• versioning

• policy metadata

packages/intents

Should contain:

• intent creation

• evaluation state

• approval states

packages/payments

Should contain:

• payment lifecycle

• payment status transitions

• persistence-aware orchestration

packages/settlement

Should contain:

• Arc tx creation

• async execution

• settlement tracking

• claim settlement orchestration

packages/notifications

Should contain:

• event emission

• provider routing

• delivery records

packages/sdk

Should contain:

• typed API client

• auth helpers

• error handling

packages/cli

Should contain:

• command definitions

• config loading

• JSON output mode

packages/contracts

Should contain:

• Arc contracts

• Foundry tests

• deployment scripts

8. Deployment Model

The long-term runtime shape should be:

• API service

• worker service

• Postgres

• optional queue

• monitoring and logs

The minimum viable testnet deployment should require:

• one API process

• one worker process

• one Postgres instance

• Arc testnet credentials

• Privy credentials

9. Developer Experience Plan

The project should eventually support the following workflows cleanly:

Local developer

• boot Postgres

• apply schema

• start API

• run worker

• run integration tests

Integrator developer

• install SDK

• call recipient resolve

• create envelopes

• create payments

• inspect status

Internal operator

• use CLI to resolve claims

• replay failed notifications

• inspect settlement health

• re-run reconciliation

10. Lockfile and Dependency Recovery

The current mobile workspace required a manual runtime dependency workaround because npm repeatedly failed on stale temp-directory renames inside `node_modules`.

On a proper development machine, the recovery sequence should be:

rm -rf node_modules package-lock.json

npm install

npm run typecheck

npm test

If only the lockfile is out of sync and install is otherwise stable:

npm install --package-lock-only

If stale temp directories appear again:

find node_modules -type d -name '.*-*' -prune -exec rm -rf {} +

This should be treated as workspace repair, not normal project usage.

11. PC Bootstrap Checklist

When you move development to a PC, the first checklist should be:

1. install Node and npm

2. install Docker or local Postgres

3. clone repo

4. run `npm install`

5. create `.env`

6. start Postgres

7. run `npm run db:apply-schema`

8. run `npm run check:api-runtime`

9. run `npm run start:api`

10. verify `GET /healthz` and `GET /readyz`

Example Postgres bootstrap with Docker

docker run \

--name microcosm-postgres \

-e POSTGRES_PASSWORD=postgres \

-e POSTGRES_DB=microcosm \

-p 5432:5432 \

-d postgres:16

12. Immediate Next Specs

Once this document is accepted, the next concrete docs to write are:

• `packages/cli` detailed specification

• full REST API specification

• Postgres migration plan beyond the first schema

Those should be written against the architecture in this plan, not independently improvised.