Microcosm Postgres Migration Plan

1. Purpose

This document describes how Microcosm should evolve from the current initial schema into a durable, migration-driven Postgres model.

The goal is not just to add tables. The goal is to create a migration strategy that preserves:

• backward compatibility

• operator safety

• auditability

• replayability

• deploy-time predictability

2. Current State

The current baseline schema includes:

• `users`

• `organizations`

• `agents`

• `wallets`

• `recipients`

That schema is useful, but it is not yet enough to support:

• durable payment lifecycle tracking

• settlement reconciliation

• notifications

• ledger accounting

• audit history

• versioned envelopes

3. Migration Principles

• all schema changes must be forward-migratable

• production migrations must be additive first whenever possible

• destructive changes should be delayed until backfills are complete

• each migration should be small, reviewable, and reversible in effect

• application code should tolerate both pre- and post-migration states during rollout when needed

4. Migration Tooling

Recommended approach:

• SQL-first migration files under `packages/db/migrations`

• one migration file per logical schema change

• metadata table for applied migrations

Suggested structure:

• `packages/db/migrations/0001_initial.sql`

• `packages/db/migrations/0002_envelopes.sql`

• `packages/db/migrations/0003_intents.sql`

• `packages/db/migrations/0004_payments.sql`

• `packages/db/migrations/0005_settlements.sql`

• `packages/db/migrations/0006_notifications.sql`

• `packages/db/migrations/0007_ledger.sql`

• `packages/db/migrations/0008_audit_events.sql`

Recommended commands:

• `npm run db:apply-schema`

• `npm run db:migrate`

• `npm run db:status`

• `npm run db:reset`

5. Target Domain Tables

The full target relational model should include:

Identity and Ownership

• `users`

• `organizations`

• `agents`

• `wallets`

• `recipients`

Policy and Payment Flow

• `envelopes`

• `envelope_versions`

• `intents`

• `intent_approvals`

• `payments`

• `settlements`

Delivery and Audit

• `notifications`

• `notification_attempts`

• `audit_events`

Financial Core

• `ledger_accounts`

• `ledger_entries`

Operational Support

• `idempotency_keys`

• `webhook_deliveries`

6. Detailed Migration Sequence

Migration 0001: Initial Identity Schema

Already conceptually exists.

Tables:

• `users`

• `organizations`

• `agents`

• `wallets`

• `recipients`

Keep this as the base migration.

Migration 0002: Envelopes

Add:

• `envelopes`

• `envelope_versions`

Recommended columns for `envelopes`:

• `id`

• `organization_id`

• `status`

• `active_version_id`

• `created_at`

• `updated_at`

Recommended columns for `envelope_versions`:

• `id`

• `envelope_id`

• `version`

• `rules_json`

• `created_by`

• `created_at`

Reason:

• envelopes need versioning

• rules should be immutable per version

Migration 0003: Intents

Add:

• `intents`

• `intent_approvals`

Recommended columns for `intents`:

• `id`

• `type`

• `envelope_id`

• `recipient_id`

• `amount`

• `asset`

• `status`

• `evaluation_json`

• `executed_at`

• `spent_today`

• `created_at`

• `updated_at`

Recommended columns for `intent_approvals`:

• `id`

• `intent_id`

• `approver_type`

• `approver_id`

• `decision`

• `reason`

• `created_at`

Migration 0004: Payments

Add:

• `payments`

Recommended columns:

• `id`

• `intent_id`

• `recipient_id`

• `amount`

• `asset`

• `status`

• `settlement_mode`

• `source_wallet_id`

• `destination_wallet_address`

• `created_at`

• `updated_at`

Add indexes:

• `payments_intent_id_idx`

• `payments_recipient_id_idx`

• `payments_status_idx`

Migration 0005: Settlements

Add:

• `settlements`

Recommended columns:

• `id`

• `payment_id`

• `chain`

• `mode`

• `tx_hash`

• `escrow_id`

• `status`

• `submitted_at`

• `finalized_at`

• `raw_result_json`

• `created_at`

• `updated_at`

Add uniqueness:

• unique `tx_hash` where not null

Migration 0006: Notifications

Add:

• `notifications`

• `notification_attempts`

Recommended columns for `notifications`:

• `id`

• `type`

• `channel`

• `recipient`

• `payload_json`

• `delivery_status`

• `created_at`

• `updated_at`

Recommended columns for `notification_attempts`:

• `id`

• `notification_id`

• `attempt_number`

• `status`

• `provider_response_json`

• `created_at`

Migration 0007: Ledger

Add:

• `ledger_accounts`

• `ledger_entries`

Recommended columns for `ledger_accounts`:

• `id`

• `owner_type`

• `owner_id`

• `asset`

• `kind`

• `created_at`

Recommended columns for `ledger_entries`:

• `id`

• `account_id`

• `direction`

• `amount`

• `asset`

• `reference_type`

• `reference_id`

• `created_at`

Rules:

• entries should be append-only

• balance should be derived from entries, not stored as mutable truth

Migration 0008: Audit Events

Add:

• `audit_events`

Recommended columns:

• `id`

• `actor_type`

• `actor_id`

• `event_type`

• `object_type`

• `object_id`

• `payload_json`

• `created_at`

Migration 0009: Idempotency Keys

Add:

• `idempotency_keys`

Recommended columns:

• `id`

• `scope`

• `idempotency_key`

• `request_hash`

• `response_json`

• `created_at`

• `expires_at`

Purpose:

• make mutation endpoints safe under retries

Migration 0010: Webhook Deliveries

Add:

• `webhook_deliveries`

Purpose:

• reliable downstream event delivery

7. Schema Conventions

Use these conventions consistently:

• `text` IDs for application-level IDs

• `jsonb` for rule payloads and raw provider responses

• `timestamptz` for all timestamps

• `created_at` and `updated_at` on mutable records

• append-only design for financial and audit records

8. Foreign Key Strategy

Use foreign keys where ownership is stable and lifecycle coupling is real.

Recommended:

• `agents.organization_id -> organizations.id`

• `wallets.owner_id` should remain application-enforced where owner type varies

• `envelope_versions.envelope_id -> envelopes.id`

• `intents.envelope_id -> envelopes.id`

• `payments.intent_id -> intents.id`

• `settlements.payment_id -> payments.id`

• `notification_attempts.notification_id -> notifications.id`

• `ledger_entries.account_id -> ledger_accounts.id`

Do not overuse polymorphic foreign keys where Postgres cannot enforce them cleanly.

9. Indexing Plan

Initial critical indexes:

• `users_email_idx`

• `users_privy_user_id_idx`

• `recipients_lookup_key_idx`

• `recipients_owner_idx`

• `payments_status_idx`

• `payments_recipient_id_idx`

• `settlements_payment_id_idx`

• `settlements_tx_hash_idx`

• `notifications_recipient_idx`

• `audit_events_object_idx`

• `ledger_entries_account_id_idx`

Add indexes only when query patterns justify them.

10. Backfill Strategy

Every nontrivial migration should specify whether it needs:

• no backfill

• synchronous migration-time backfill

• async background backfill

Examples:

Safe synchronous backfill

• populate a new nullable derived column on a small table

Async backfill

• generating historical settlement rows from existing payment records

• moving notification history into a new attempts table

11. Rollout Strategy

For additive schema changes:

1. add new tables/columns

2. deploy code that writes both old and new shapes if needed

3. backfill

4. switch readers

5. remove legacy paths later

For high-risk changes:

• separate migration release from behavior change release

12. Local Development Plan

On a developer machine, migration workflow should be:

npm run db:apply-schema

npm run db:migrate

npm run db:seed

For destructive resets:

npm run db:reset

npm run db:apply-schema

npm run db:seed

13. Testing Plan

Each migration series should have:

• repository tests

• migration smoke tests

• rollback or downgrade awareness where relevant

• startup readiness tests

For risky migrations, add:

• before/after fixture snapshots

• integration tests over migrated data

14. Exit Criteria

The migration system is ready when:

• schema evolution is file-based and repeatable

• every runtime domain has a repository-backed table set

• startup can verify schema presence

• migrations are runnable locally and in deployment

• repository tests pass against the migrated schema